JURU

AI Receptionist Platform — Master Project Document

Business Plan · Implementation · Build Guide · Agent Prompts

Seventh (SG) · Confidential · v2.0 Stress-Test Patched

300 clients · SGD 51.7K MRR Month 12 · 93%+ gross margin

# 1. What Changed from v1 (Stress-Test Patches)

Two independent reviews found four structural issues. All patched before build starts.

| Issue | v1 | Patch | Margin Impact |
| --- | --- | --- | --- |
| IP fingerprinting / DO data centre | Not addressed | Residential proxy pool per client (SGD 1-2/month) | -0.9% |
| Midtrans KYC liability | Silent blind spot | Client owns Midtrans. Juru sends link only. | Zero |
| SIM/number conflict | Unresolved | Two-mode: Mode A cloud / Mode B phone bridge | SGD +10 fee Mode B |
| MRR error (66K vs 51.7K) | Error in v1 | Corrected. Month 12 = 235 clients = SGD 51.7K | Cosmetic |

# 2. Business Plan (Revised v2.0)

## 2.1 Snapshot

| Entity | Juru — standalone entity, not Seventh |
| --- | --- |
| Market | Bali SME: gyms, spas, salons, yoga studios, restaurants, padel courts |
| Distribution | 400 warm leads via in-market partner. Zero cold outreach. |
| Pricing Tiers | SGD 220 / 350 / 480 (revised upward from v1) |
| Month 12 MRR | SGD 51,700 (235 clients, SGD 220 blended avg) |
| Gross Margin Month 12 | 93-94% after proxy pool COGS |
| Capital Required | SGD 500-800 self-funded (sweat equity build) |
| Time to Revenue | 3-4 weeks from build start |
| Build Cadence | 60 minutes/day weekdays. Weekend sprints per phase. |

## 2.2 Pricing Tiers (v2)

NOTE: v1 Starter SGD 150 was below daily wage of a human receptionist. Raised to reflect value.

| Tier | SGD/Month | Features | Target |
| --- | --- | --- | --- |
| Starter | 220 | AI replies, Bahasa+English, 300 convos/month, handoff, booking calendar | Nail salons, solo spas, small warungs |
| Standard | 350 | 5 languages, 1000 convos, payment links, FAQ editor, Google Cal sync | Gyms, yoga studios, padel courts |
| Premium | 480 | Unlimited, custom persona, Midtrans deposit, analytics, multi-location | Restaurants, boutique hotels, chains |

## 2.3 Revenue Split (Revised)

| Party | Share | Notes |
| --- | --- | --- |
| Partner | 20% life + 10% Year 1 | Revised from 30% perpetuity. Aligns to convert fast. |
| Gary / Seventh | 80% (70% Y1) | Platform, hosting, AI, updates, 2nd-line support. |

## 2.4 Financial Projections

| Mo | New | Total | Revenue | COGS | Partner | Gary Net | Margin |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | 3 | 3 | 660 | 100 | 198 | 362 | 54.8% |
| 2 | 5 | 8 | 1,760 | 200 | 528 | 1,032 | 58.6% |
| 3 | 10 | 18 | 4,200 | 340 | 1,260 | 2,600 | 61.9% |
| 6 | 20 | 65 | 15,600 | 845 | 4,680 | 10,075 | 64.6% |
| 9 | 30 | 145 | 34,800 | 1,450 | 10,440 | 22,910 | 65.8% |
| 12 | 30 | 235 | 51,700 | 2,115 | 15,510 | 34,075 | 65.9% |
| 18 | 15 | 340 | 81,600 | 3,060 | 24,480 | 54,060 | 66.2% |

## 2.5 Sensitivity

Support cost doubles to SGD 10/client at 300 clients: gross margin = 93.9%. Model survives.

Proxy pool raises COGS to SGD 12/client: gross margin = 94.5%. No viability change.

Meta BSP transition adds SGD 40/client COGS: raise Standard to SGD 420. Model survives.

# 3. Deployment Architecture

## Mode A — Cloud Baileys (Default)

Client provides dedicated WhatsApp number (new SIM preferred). Baileys runs in isolated Docker container on DO SGP1, routed through residential proxy. Client keeps SIM phone plugged in at premises solely to hold WA registration.

- Zero Juru hardware management

- Remote updates push to all clients simultaneously

- Ban recovery: new SIM + new proxy IP + restore session from backup

NOTE: Client must keep phone plugged in and connected. Only failure mode that requires client action.

## Mode B — Local Phone Bridge (Risk-Averse Clients)

Client keeps existing number active on personal phone. Cheap Android at premises runs lightweight session forwarder. DO server receives messages via webhook, processes AI, sends responses through phone.

- Clients existing number — zero migration friction

- Meta ToS risk stays on client device. DO IPs never touch WhatsApp.

- SGD 10/month hardware management fee (one-time setup visit, 1 hour per client)

## Proxy Pool Architecture

| Provider | Cost | Type | Notes |
| --- | --- | --- | --- |
| Bright Data | USD 3/GB | Residential rotating | Best IP reputation. Enterprise grade. |
| Oxylabs | USD 2.50/GB | Residential rotating | Cheaper. Slightly lower uptime SLA. |
| iProxy.online | SGD 15/mo per SIM | Mobile proxy | Real SIM. Best fingerprint. Use for Premium tier. |

## Ban Recovery SLA

| Scenario | Recovery | Client Impact | Compensation |
| --- | --- | --- | --- |
| Single WA number banned | 2-4 hours | Missed messages in window | 1 day credit |
| Proxy IP rate-limited (silent) | 1-2 hours | Some delayed messages | Proactive alert + 1 day credit |
| Multiple clients on same proxy | 4-8 hours | Partial outage | 50% next invoice |
| Mode B phone offline | Client action | Full outage until reconnected | No credit — client responsibility |

# 4. Implementation Plan

## Phase 0 — Foundation (Weekend 1, ~8 hours)

Goal: Working local demo. One WA number. AI responds in English and Bahasa. Human handoff fires.

- mkdir ~/Desktop/Juru structure. npm init. Install Baileys, Gemini SDK, better-sqlite3, dotenv.

- session.js: QR scan, session persistence, message listener, response callback.

- jitter.js: read delay 800-2000ms, typing indicator, response chunking > 200 chars.

- SQLite schema: businesses, faqs, conversations tables. One DB per client.

- Gemini pipeline: system prompt template with business_name, FAQ, language, datetime injection.

- Wire nail salon as client_zero. Real WA. Real FAQ. Confirm end-to-end message flow.

- Human handoff: confidence < 0.75 or escalation keyword fires Telegram alert with inline keyboard.

- Record demo video. Send to partner.

## Phase 1 — MVP (60 min/day x 10 days + Weekend 2)

Goal: Multi-tenant. 5 client capacity. Proxy pool live. Deployed to DigitalOcean.

- Docker: Dockerfile + docker-compose.yml. Each client = named container + isolated volume.

- Client YAML config schema: business_name, persona, languages, faq_path, handoff_telegram_id, confidence_threshold, booking, payment, working_hours, timezone.

- Proxy pool: each container launched with assigned residential proxy credential. Rotation on ban signal.

- Multilingual: language detection on incoming. Gemini responds in same language. English fallback.

- Booking extractor: NER for date/time/service/party. Confirmation before finalising. Google Calendar event.

- FAQ editor: FastAPI CRUD endpoints per client. Embeddings regenerated on update. Port 8090 only.

- onboard.sh: takes config.yaml, spins container, assigns proxy, outputs QR. Target 45 min per client.

- Deploy to DO SGP1 (8vCPU/16GB/USD 96/month). Confirm Indonesia latency < 80ms.

- Midtrans: generate payment link using client's own merchant ID. Juru never touches funds.

## Phase 2 — Pilot (Days 22-42)

Goal: 5 paying clients. Real money. Real feedback.

- Partner selects 5: 1 gym, 1 spa, 1 restaurant, 1 yoga studio, 1 nail salon.

- Mode A vs Mode B decision per client. Documented in config.

- Onboard each: 45-min Zoom. QR scan. FAQ from template + interview. 10 test conversations live.

- Billing: SGD 220 pilot rate. Manual PayNow/Wise. Stripe in Phase 3.

- Daily monitoring Week 1-2. Flag AI errors. Tune confidence threshold per client.

- Week 3: testimonials. Video preferred. Partner's primary sales tool.

- Week 6: debrief. Go/no-go Phase 3.

## Phase 3 — Scale (Days 43-90)

- Stripe: subscription billing, auto-renewal, failed payment retry.

- Partner portal: React dashboard — clients, MRR, convos, escalation rate, commission auto-tracked.

- Prometheus monitoring: alert at 80% RAM, auto-provision new droplet, rebalance containers.

- Industry FAQ template library: spa, yoga, gym, restaurant, padel, nail. Onboarding drops to 20 min.

- Distribution hedge: if partner < 5 net new clients/month x 2 months, activate Indo-speaking VA (SGD 400/month).

- UU PDP consent flows, data retention policy, breach notification procedure.

## Phase 4 — BSP Pathway (Month 6-12)

- Legal entity: PT Indonesia or Singapore entity with Indo operations.

- Evaluate 360dialog or Twilio as BSP intermediaries for sponsored accounts during direct application.

- At 300 clients: formal Meta BSP application.

- 60-day notice to clients before any price change from official API migration.

# 5. Step-by-Step Build Guide

## 5.1 Repository Setup

mkdir -p ~/Desktop/Juru/{src/{whatsapp,ai,db,booking,proxy},clients,docker,scripts,docs,dashboard/src,templates}

cd ~/Desktop/Juru && npm init -y

npm install @whiskeysockets/baileys @hapi/boom pino qrcode-terminal @google/generative-ai

npm install dotenv uuid better-sqlite3 axios https-proxy-agent node-telegram-bot-api

pip3 install fastapi uvicorn httpx numpy scipy --break-system-packages

## 5.2 .env

GEMINI_API_KEY=your_key

TELEGRAM_BOT_TOKEN=your_token

PROXY_USERNAME=your_brightdata_user

PROXY_PASSWORD=your_brightdata_pass

NODE_ENV=production

## 5.3 Session Manager — src/whatsapp/session.js

const { makeWASocket, useMultiFileAuthState, DisconnectReason } = require('@whiskeysockets/baileys');

async function createSession(clientId, onMessage) {

const { state, saveCreds } = await useMultiFileAuthState(`clients/${clientId}/session`);

const sock = makeWASocket({ auth:state, printQRInTerminal:true,

browser:['Chrome','Desktop','120.0.0'] });

sock.ev.on('creds.update', saveCreds);

sock.ev.on('messages.upsert', ({messages}) => onMessage(messages[0], sock));

return sock;

}

## 5.4 Jitter — src/whatsapp/jitter.js

const sleep = ms => new Promise(r => setTimeout(r, ms));

async function humanDelay(sock, jid, text) {

await sleep(800 + Math.random()*1200);

await sock.sendPresenceUpdate('composing', jid);

const t = (text.length/4.5)*1000*(0.7+Math.random()*0.6);

await sleep(Math.min(t, 8000));

}

## 5.5 Proxy Pool — src/proxy/pool.js

const { HttpsProxyAgent } = require('https-proxy-agent');

function getProxyAgent(clientId) {

const u = process.env.PROXY_USERNAME;

const p = process.env.PROXY_PASSWORD;

const url = `http://${u}-session-${clientId}:${p}@brd.superproxy.io:22225`;

return new HttpsProxyAgent(url);

}

## 5.6 Client Config Schema — templates/config.yaml

business_name: 'Rumah Bali Spa'

persona_name: 'Sari'

persona: 'warm, professional, light Bahasa informality'

languages: ['id','en','ru','zh','fr']

confidence_threshold: 0.75

handoff_telegram_id: '+6281234567890'

working_hours: '09:00-21:00'

timezone: 'Asia/Makassar'

booking:

services: ['60min massage','90min scrub','couples package']

deposit_required: true

deposit_pct: 30

## 5.7 Dockerfile

FROM node:20-slim

WORKDIR /app

COPY package*.json ./

RUN npm ci --production

COPY src/ ./src/

ENV CLIENT_ID=default

CMD ["node","src/index.js"]

## 5.8 Onboarding Script — scripts/onboard.sh

#!/bin/bash

CLIENT_ID=$1

mkdir -p clients/$CLIENT_ID/{session,faq}

cp templates/config.yaml clients/$CLIENT_ID/config.yaml

echo "Edit config then run: bash scripts/launch.sh $CLIENT_ID"

## 5.9 FastAPI — api/server.py (Port 8090)

from fastapi import FastAPI, Header, HTTPException

app = FastAPI()

@app.get('/clients/{client_id}/faqs')

async def list_faqs(client_id: str, x_api_key: str = Header(...)):

verify_key(client_id, x_api_key)

return get_faqs(client_id)

# uvicorn api.server:app --port 8090 --workers 1

# 6. Antigravity Agent Prompts

Copy verbatim into Antigravity. Each prompt is self-contained. Demand terminal output before marking complete.

## PROMPT 1 — Scaffold + Session Manager

You are building Juru — multi-tenant WhatsApp AI receptionist.

Stack: Node.js, Baileys, Gemini Flash, SQLite, Docker, FastAPI.

Root: ~/Desktop/Juru/

TASK 1: Create directory structure:

src/{whatsapp,ai,db,booking,proxy}/  clients/  docker/  scripts/  templates/  docs/

TASK 2: npm init + install:

@whiskeysockets/baileys @hapi/boom pino qrcode-terminal

@google/generative-ai dotenv uuid better-sqlite3 https-proxy-agent node-telegram-bot-api

TASK 3: src/whatsapp/session.js

- createSession(clientId, onMessage) async function

- useMultiFileAuthState from clients/{clientId}/session/

- makeWASocket with browser: ['Chrome','Desktop','120.0.0']

- Auto-reconnect on DisconnectReason.connectionClosed

- Emit messages via onMessage callback

TASK 4: src/whatsapp/jitter.js

- humanDelay(sock, jid, responseText) async

- 800-2000ms read delay before typing

- sendPresenceUpdate composing

- Type time proportional to text length (4.5 chars/sec) with 30% variance

- Chunk messages > 200 chars into 2-3 parts with 1-2s gaps

VERIFY: node src/whatsapp/session.js test_client

REQUIRED: QR code appears in terminal within 5 seconds. Show raw output.

## PROMPT 2 — Gemini AI Pipeline + FAQ

Session manager complete. Now building the AI brain.

GEMINI_API_KEY in .env. Use @google/generative-ai SDK. Model: gemini-1.5-flash

TASK 1: src/ai/gemini.js

Export: generateResponse(config, faqContext, history, incomingMsg)

System prompt injects: persona_name, business_name, languages,

escalation keywords, booking rules, faqContext, datetime in client timezone

Temperature: 0.15

Returns: { text, confidence, shouldEscalate }

shouldEscalate = true if message contains: refund/complaint/accident/manager/lawsuit/emergency

Language: detect incoming language, instruct Gemini to reply in same language

TASK 2: src/db/faq.js

better-sqlite3. Schema: id, question, answer, embedding_json, created_at, updated_at

Export: addFaq, updateFaq, deleteFaq, searchFaq(query, topK=5)

searchFaq: cosine similarity on stored Gemini embeddings

Returns: top-K entries formatted as string for system prompt

VERIFY: node -e "require('./src/ai/gemini').generateResponse(

{business_name:'Test Spa',persona_name:'Sari',languages:['en','id']},

'Massage 60min = IDR 350k',[],

'Hi what services do you have?').then(r=>console.log(JSON.stringify(r,null,2)))"

REQUIRED: Response has text, confidence, shouldEscalate. Show raw output.

## PROMPT 3 — Docker + Proxy Pool + Onboarding

Gemini pipeline complete. Now containerising.

Each client = one Docker container with dedicated residential proxy.

TASK 1: docker/Dockerfile — node:20-slim, WORKDIR /app, npm ci, COPY src/

TASK 2: docker/docker-compose.yml — template service with:

volumes: ./clients/${CLIENT_ID}:/app/clients/${CLIENT_ID}

env_file: ./clients/${CLIENT_ID}/.env

restart: unless-stopped

network: juru_net (bridge, isolated)

TASK 3: src/proxy/pool.js

getProxyAgent(clientId) returns HttpsProxyAgent

URL: http://USER-session-CLIENTID:PASS@brd.superproxy.io:22225

markProxyBanned(clientId) — flags for rotation

rotateProxy(clientId) — assigns new session ID

TASK 4: scripts/onboard.sh

$1 = CLIENT_ID

mkdir clients/$CLIENT_ID/{session,faq}

cp templates/config.yaml clients/$CLIENT_ID/config.yaml

docker-compose up -d $CLIENT_ID

Print QR URL to terminal

VERIFY: bash scripts/onboard.sh test_spa

REQUIRED: docker ps shows test_spa running. QR in terminal. Show raw output.

## PROMPT 4 — Human Handoff + Telegram

Docker complete. Now wiring the human safety net.

TASK: src/ai/handoff.js

Export: checkAndHandoff(config, incomingMsg, aiResult, history, sock)

Trigger if: aiResult.shouldEscalate OR aiResult.confidence < config.confidence_threshold

On trigger:

1. Telegram message to config.handoff_telegram_id

2. Include: last 3 customer messages, AI draft response, confidence score

3. Inline keyboard: [Take Over] [Send AI Response] [Ignore]

4. Flag conversation: human_takeover = true

5. Reply to customer: 'Let me connect you with our team. One moment.'

[Take Over]: disable AI for this conversation for 30 min

[Send AI Response]: send Gemini draft as-is

[Ignore]: re-enable AI, log as false positive

One Telegram bot for entire platform. Route by clientId in callback_data.

VERIFY: simulate shouldEscalate:true call

REQUIRED: Telegram message received with inline keyboard. Show terminal log.

## PROMPT 5 — Booking Engine

TASK 1: src/booking/extractor.js

extractBookingIntent(message, config)

Gemini temperature 0.05 extracts: service, date (ISO8601), time, party_size, deposit_required

If any field null AND confidence < 0.8: ask clarifying question. Never guess.

Only finalise after customer confirms: yes/ok/confirm/betul/iya

TASK 2: src/booking/calendar.js

createEvent(config, bookingData, customerName, customerPhone)

Google Calendar API using config.booking.calendar_id

On conflict: return 2 alternatives. Never just 'not available'.

VERIFY: extractBookingIntent('I want 60min massage Saturday 3pm for 2',{business_name:'Spa'})

REQUIRED: All fields populated, confidence > 0.8. Show raw output.

## PROMPT 6 — FastAPI Dashboard + FAQ Editor

TASK: api/server.py — FastAPI on port 8090 ONLY (8080 banned)

Endpoints:

GET    /clients/{id}/faqs            list all FAQ entries

POST   /clients/{id}/faqs            add FAQ (triggers re-embedding)

PUT    /clients/{id}/faqs/{faq_id}   update (triggers re-embedding)

DELETE /clients/{id}/faqs/{faq_id}   delete

GET    /clients/{id}/conversations   last 50 convos with verdict

GET    /clients/{id}/stats           today volume, escalation rate, top FAQ hits

POST   /clients/{id}/config          update confidence_threshold, working_hours

Auth: X-API-Key header. Key stored per client in config. No unauthenticated endpoints.

Run: uvicorn api.server:app --port 8090 --workers 1

VERIFY: uvicorn start + curl -H 'X-API-Key: test' http://localhost:8090/clients/test/faqs

REQUIRED: 200 response with []. Show terminal output. Do not mark complete without it.

## PROMPT 7 — Integration Test + DO Deployment

All modules complete. Full integration test then DigitalOcean SGP1 deployment.

INTEGRATION TEST SEQUENCE:

1. bash scripts/onboard.sh test_client_01

2. Send WA: 'Hi I want to book a massage Saturday 3pm'

3. Confirm: AI responds in correct language within 10 seconds

4. Confirm: jitter delay visible (not instant response)

5. Confirm: booking extraction fires, clarification sent if fields missing

6. Send: 'I want a refund'

7. Confirm: Telegram handoff fires within 5 seconds

8. Confirm: conversation logged in SQLite

9. GET /clients/test_client_01/conversations returns the exchange

DO DEPLOYMENT:

Target: DO SGP1, 8vCPU/16GB droplet

1. scp -r ~/Desktop/Juru/ root@DO_IP:/opt/juru/

2. ssh root@DO_IP 'cd /opt/juru && npm ci --production'

3. docker-compose up -d

4. Test end-to-end with real WA message from Singapore

REQUIRED (all three before marking complete):

docker ps on DO droplet showing container running

WA conversation log showing AI response from DO server

time curl http://DO_IP:8090/health showing latency

# 7. Project Constants — Never Violate

NOTE: Architectural decisions. Changing mid-build breaks isolation and billing integrity.

| Port | 8090 only. 8080 is permanently banned. |
| --- | --- |
| Uvicorn workers | 1 only. SQLite cannot handle concurrent writes. |
| Container isolation | One container per client. Never shared. |
| Proxy isolation | One proxy IP per client. Never shared. |
| Juru never holds client funds | Payment links only. Client owns Midtrans merchant account. |
| Booking confirmation | Requires explicit customer yes/ok/confirm. Never auto-confirm. |
| Human handoff always active | Never disable escalation path regardless of AI confidence. |
| Juru brand separation | No CasinoSense or GamingSense references anywhere in Juru codebase. |
| Separate repos | GamingSense and Juru are different repos, different DO accounts, different contexts. |
| Agent verification rule | Agent output unverified until raw terminal shown. Same rule as GamingSense. |

Build order: Foundation → MVP → Pilot → Scale → BSP

60 minutes a day. Nail salon is client zero. Partner closes the rest.

Seventh (SG) · Confidential · v2.0